Team Meeting Summary

Before March we didn't have any out of class meetings. During this time we configured our development environments, chose potential bugs, and began looking through the code individually. Most of our work was done outside of class, individually, with the support of each other through texting. Our team meetings were mostly to check up on each other and make sure everything was running smoothly. In general we would choose a bug together then start working on the same one individually. If any of us had questions we would text each other to get answers and help each other find where it is located. The majority of the time one of us would finish it before the other then we would move on to the next bug.

March 24th

Today we met and confirmed that one bug was fixed. We discussed which bug to begin looking at next, and this concluded our meeting.

April 2nd

Today we met to discuss if we should continue working on a bug that we discovered was already solved. One of our options was to find another solution but we decided against it and it find a new bug. We spent some time searching and chose a new bug.

April 7th

Earlier this week we solved two more bugs. We discussed which bug to look at next and started brainstorming about how we would like to present the final.

April 9th

At this point we have solved 4 bugs. Our last bug we decided that we need to find a new one so we began searching but have yet to pick it. We also planned to finish the majority of our final power point by next Thursday. We created a Google drive and started a power point by making headers for specific slides.

April 16th

This was a team meeting day. After our evaluation we also discussed the final power point more. We planned to finish it by the end of the weekend. We still have one bug left and continued looking for a good bug to fix.

May 2nd

Today we met and finished the power point. We also put all of the required material on to the flash drive and did a few practice runs for the presentation.